## Slide 1: Wine 32 - DxDiag
Allen Hair, Brian Nguyen, David Woo, David Hwang, Linh Pham, Edward Chang

## Slide 2: Project Requirements
Information gathering
  Gather information about system, files, display, sound, and input
  Do not need music or network (DirectPlay) info
Testing
  Implement basic Direct3D and DirectDraw tests
Logging
  Save data to file. Option for plain text or XML format

## Slide 3: Methods
Iterative Agile Method
  Short deadlines, longest was 2 weeks.
  Usually worked on implementing a single feature at a time
Parallelism
  Branched project among team members
  Worked on different problem areas in parallel
  More productive, negated large group slowdown
Prototyping and Spike solutions
  Lots of uncertainty, unfamiliar with the problem area
  Produced prototypes as a learning tool
  Often needed refactoring

## Slide 4: Status
Information Gathering
  System, Files, Display, Sound, Input
  Completed
Testing
  Implemented basic tests.
  Not as in depth as desired.
UI
  Displays information
  Not pixel perfect, does not have to be
Logging
  Saves in plain text and in XML

## Slide 5: Obstacles – Technical Issues
Poor documentation
  MSDN is terrible
  IDxDiagProvider interface is very obscure
Win32 API is poorly designed
  Lacks consistency, orthogonality

## Slide 6: Obstacles – Human Factors
Organization
  Very ad-hoc. Team members have busy schedules.
  Would have benefited from more structured development environment
Planning
  Started coding too soon
  Ended up throwing away code

## Slide 7: What's Left
Any unmet requirements
  Expand testing procedures
  Command line arguments
Submitting patches
Wine development
  Debugging
  Implementing stubs

## Slide 8: Features
Great diagnostic tool
  Identifies hardware attributes, model numbers, etc
  Useful for diagnosing hardware/driver problems
Now free and open source
  Previous implementation was owned by Microsoft
  Could not ship with Wine
Wine compatible
  Helps new users identify problems
  Identify what resources are available to Wine